# VALUJACK: 18-MONTH EXECUTION PLAN

# Detailed Week-by-Week Tasks

Start: Week 14 (March 31, 2026)

Primary launch market: United Kingdom & Ireland (English-speaking, 72M potential customers)

Target: 500 customers by Week 83 (September 2027)

Status: Product live, ready to launch

Legend:

✓ GREEN BOLD = MINIMUM tasks (do these first, always)

○ Regular = Additional tasks (if time permits)

# STAGE 0: LAUNCH → 10 CUSTOMERS

## April-July 2026 (Weeks 14-30)

Goal: Public launch, validate product, get 10 paying customers

Investment: €500-€1,000

### Week 14 (Mar 31-Apr 06): Product Polish & Bug Fixes

MINIMUM TASKS:

✓ Fix TSM fair value bug (4710 should be 471 USD)

✓ Fix keeper seed rotation bug

✓ Test 2-card system (all 3 pairings work)

Additional tasks:

○ Fix card text: remove numbers, improve narratives

○ Add currency symbol to Fair Value

○ Push code to GitHub

### Week 15 (Apr 07-Apr 13): Payment Setup

MINIMUM TASKS:

✓ Set up Stripe payment (€300)

✓ Create pricing page

✓ Set up email collection (MailerLite free)

Additional tasks:

○ Privacy policy & terms pages

○ Analytics setup (Plausible €9/mo)

### Week 16 (Apr 14-Apr 20): Content Creation

MINIMUM TASKS:

✓ Write "How It Works" page

✓ Write blog post: "Why Only 2 Stocks Daily"

✓ Set up Twitter/X account

Additional tasks:

○ Write "About" page

○ 2 more blog posts

○ Record 2-min intro video

### Week 17 (Apr 21-Apr 27): Soft Launch

MINIMUM TASKS:

✓ Share with 10 friends/family

✓ Fix critical bugs within 48hrs

✓ Get 2-3 testimonials

Goal: 2-3 beta users convert to paying

### Week 18 (Apr 28-May 04): PUBLIC LAUNCH 🚀

MINIMUM TASKS:

✓ Post launch on Twitter/X

✓ Post on Reddit r/stocks

✓ Respond to ALL comments within 2hrs

Goal: 100+ visits, 1-2 new customers

### Weeks 19-30: Content Marketing & Growth

MINIMUM TASKS EVERY WEEK:

✓ 2 blog posts per week (Weeks 19-30)

✓ Weekly newsletter (starting Week 20)

✓ Daily Twitter/X engagement

✓ Respond to emails within 24hrs

Special projects: YouTube setup (Week 22), Referral system (Week 26), Data analysis (Week 29)

Month 4 Goal: 10 customers, €100/month revenue

# STAGE 1: 10 → 50 CUSTOMERS

## August-November 2026 (Weeks 31-47)

Goal: Scale content, build community

Investment: €1,000-€1,500 (from Stage 0 profits)

MINIMUM TASKS EVERY WEEK (Weeks 31-47):

✓ 3 blog posts per week (UP from 2)

✓ 1 YouTube video per week

✓ Weekly newsletter (Friday)

✓ Daily social media (Twitter + LinkedIn)

Month 5 Goal: 15 customers

Month 6 Goal: 22 customers

Month 7 Goal: 32 customers

Month 8 Goal: 50 customers, €500/month revenue

# STAGE 2: 50 → 200 CUSTOMERS

## December 2026-March 2027 (Weeks 48-64)

Goal: Test paid ads, scale to 200

Investment: €5,000-€8,000 (from Stage 1 profits)

### Week 48 (Nov 24-Nov 30): Paid Ads Launch

MINIMUM TASKS:

✓ Upgrade hosting (€50/mo)

✓ Real-time pricing API (€100/mo)

✓ Launch Google Ads (€50/week budget)

MINIMUM TASKS EVERY WEEK (Weeks 49-64):

✓ Continue content (3 posts, 1 video, newsletter)

✓ Monitor ads DAILY, adjust bids

✓ Track CAC per channel

Month 9 Goal: 70 customers

Month 10 Goal: 100 customers (BREAK-EVEN!)

Month 11 Goal: 140 customers

Month 12 Goal: 200 customers, €2,000/month revenue

# STAGE 3: 200 → 500 CUSTOMERS

## April-September 2027 (Weeks 65-83)

Goal: Launch iOS/Android apps, reach 500

Investment: €10,000-€15,000 (from Stage 2 profits)

MINIMUM TASKS EVERY WEEK:

✓ Continue all content production

✓ Scaled marketing budget (€500-€1,200/week)

✓ App development progress reviews

Key Milestones:

Week 65 (Apr): iOS development starts (€5,000)

Week 73 (Jun): iOS app launch

Week 77 (Jul): Android development starts (€5,000)

Week 81 (Aug): Android app launch

Week 83 (Sep): 500 customers! €5,000/month revenue 🎉

# KEY MILESTONES TIMELINE

Week 14 (Mar 31): START - Product polish

Week 17 (Apr 21): Soft launch to friends

Week 18 (Apr 28): PUBLIC LAUNCH

Week 30 (Jul 27): Stage 0 done: 10 customers

Week 47 (Nov 23): Stage 1 done: 50 customers

Week 56 (Jan 25, 2027): 100 customers - BREAK-EVEN

Week 64 (Mar 22, 2027): Stage 2 done: 200 customers

Week 73 (Jun 7, 2027): iOS app launch

Week 81 (Aug 30, 2027): Android app launch

Week 83 (Sep 27, 2027): FINAL: 500 customers! 🎉

# YOUR WEEKLY MINIMUM CHECKLIST

Print this page. Check these items EVERY WEEK:

EVERY WEEK (No Exceptions):

☐ Respond to ALL customer emails within 24 hours

☐ Check website for critical bugs

☐ Track: customers, revenue, churn, visitors

☐ Post on social media daily

☐ Send Friday newsletter (from Week 20)

STAGE-SPECIFIC MINIMUMS:

Stage 0 (Weeks 14-30): 2 blog posts/week

Stage 1 (Weeks 31-47): 3 blog posts/week + 1 video/week

Stage 2+ (Weeks 48+): Same + daily ad monitoring

FRIDAY REVIEW (Every Week):

What worked this week?

What did not work?

New customers? Any churn?

All MINIMUM tasks done?

Next week top 3 priorities?